Aftercode — Updated 21-Day Roadmap

Updated on September 30, 2025

This roadmap reflects the expanded vision of Aftercode as a full hub: portfolio, services, labs, and future client-facing tools. It also considers the goal of applying coding and technical skills both online (freelance, Fiverr) and in physical workplaces like Lakeshore in Midway, KY.

# Week 1 — Foundation (Pages + Style)

* Day 1–2: Build core pages (Home, Services, Projects, Labs, About, Contact).
* Day 3: Unify navbar/footer, neon theme, and fonts across all pages.
* Day 4: Expand Services into structured catalog (Web, IT, AI, Branding, PCs).
* Day 5: Expand Projects into demo gallery with placeholders.
* Day 6: Expand Labs into software tools, PC builds, digital products, guides.
* Day 7: Add About + Contact with real content, email integration, and form.

# Week 2 — Content + Demos

* Day 8: Fill Services descriptions (real wording, pricing placeholders).
* Day 9: Add real project screenshots/demos (host via GitHub Pages).
* Day 10: Ensure Contact form works via Formspree; add Privacy/Terms pages.
* Day 11: Add pricing page (Starter, Standard, Pro, plus add-ons).
* Day 12: Add FAQs + placeholder testimonials (to be replaced by real ones).
* Day 13: SEO basics (titles, meta, Open Graph, compress images).
* Day 14: Mobile QA — test layout/responsiveness, fix spacing.

# Week 3 — Action + Launch

* Day 15: Add interactive demo inside Services (randomized preview).
* Day 16: Add placeholders in Labs for downloadable tools (Photo Finder app etc.).
* Day 17: Package generator app (electron-builder), prep for Labs download.
* Day 18: Fiverr listings (Landing Page, Starter Website, Resume Optimization, IT services).
* Day 19: Proposal templates + canned Q&A for potential clients.
* Day 20: Social setup — LinkedIn headline, teaser posts, project shares.
* Day 21: Launch checklist — final QA, connect domain (aftercode.dev), publish.

# Daily Workflow Split

* Laptop:
* Code and test Aftercode pages.
* Push to GitHub and deploy demos.
* Package and test Electron apps.
* Polish mobile responsiveness.
* iPhone:
* Save inspiration screenshots (designs, fonts, layouts).
* Draft copy for Services, FAQs, and Fiverr gigs.
* Collect domain ideas, note pricing strategies.
* Draft quick social posts (LinkedIn, Fiverr promos).

# Overlap with Physical Work (Lakeshore / On-Site Opportunities)

In addition to virtual freelancing, Aftercode’s technical skills could be applied in real-world workplaces like Lakeshore or similar companies:  
- IT/Networking setup and troubleshooting.  
- Automating data entry, inventory tracking, or reporting with scripts.  
- Building small internal tools (dashboards, scheduling apps).  
- Offering to improve warehouse efficiency with custom utilities.